**Responsive Real Estate Web Platform with Project Showcasing and Inquiry Handling**

**1. Project Summary**

This project aims to develop a professional, mobile-responsive real estate website that showcases the organization’s profile, past and ongoing projects, and provides a detailed inquiry/contact portal for potential customers. The website will be built with modern UI/UX practices, elegant transitions, and a scalable structure to accommodate future features like dynamic property listings.

**2. Key Objectives**

* Design a clean and user-friendly interface for all screen sizes.
* Establish a strong online presence for the real estate business.
* Provide a comprehensive "Contact Us" section for project inquiries.
* Enable easy future expansion for property listings and advanced features.

**3. Core Features**

**Home Page**

* Engaging hero section with high-quality images or video
* Brief overview of company mission and key projects
* Call-to-action buttons (e.g., “Explore Projects”, “Contact Us”)

**About Us**

* Company history, mission, and team
* Optional timeline or milestones

**Our Projects**

* Gallery or grid view of completed, ongoing, and upcoming real estate projects
* Each project includes: Name, location, status, images, and a short description

**Contact Us**

* Detailed inquiry form: Name, email, phone, subject, message
* Embedded Google Map showing office location
* Display of all contact information (address, phone, email, working hours)
* Optional integration with WhatsApp or call button (mobile-friendly)

**4. Future Scope**

* **Property Listing Module**
* Searchable/filterable list of properties (by location, budget, type)
* Property detail pages with photo gallery, amenities, floor plans, and inquiry options
* **Admin Dashboard**
* Manage listings, user inquiries, project content, and contact info dynamically

**5. Deliverables**

* Complete source code and deployment
* Mobile-optimized, SEO-ready website
* Fully functional contact form
* Admin credentials (if backend is included)

**6. Pricing Estimate**

|  |  |
| --- | --- |
| Feature/Module | **Cost Estimate (INR)** |
| Static Pages (Home, About, Projects) | ₹8,000 |
| Responsive Design | Included |
| Contact Us Form Integration | ₹2,000 |
| Hosting + Deployment | ₹1,000 |
| Future Listing Module (Addon) | ₹10,000 |
| Admin Dashboard (Addon) | ₹10,000 |
| *Total Base Cost*: | ₹31,000 |

**7. Property Listing Module**

**🔹 Purpose**

Enable users to browse real estate listings, filter them by criteria (location, type, price), and view detailed property pages.

**Key Features**

|  |  |
| --- | --- |
| Feature | **Description** |
| Property List View | Displays a grid/list of properties with thumbnails, price, location, etc. |
| Filters/Search | By location, budget range, property type (e.g., apartment, villa), etc. |
| Property Detail Page | Includes images, price, features, floor plans, map, inquiry button |
| Pagination or Infinite Scroll | For large numbers of listings |
| Inquiry/Interest Button | Let’s users contact the agent or request a callback |

**Admin Dashboard**

**🔹 Purpose**

Allow admins to manage website content like projects, listings, inquiries, contact submissions, and more — all in one secure panel.

**Key Features**

|  |  |
| --- | --- |
| Module | **Functionality** |
| Admin Login | Secure login with session/token auth (JWT) |
| Manage Property Listings | Add, edit, delete, and toggle property status (active/sold/draft) |
| Media Upload | Upload images for listings and projects |

**8. Milestone Breakdown**

**📍 Milestone 1: Static Website Pages**

|  |  |  |
| --- | --- | --- |
| Sub-Milestone | **Deliverables** | **Time** |
| 1.1 - Home Page UI | Hero section, company intro, CTAs, smooth animations | 2 Days |
| 1.2 - About Us Page | Company history, vision, team section | 1 Day |
| 1.3 - Our Projects Page | Grid/list of projects with status (completed/ongoing), descriptions | 2 Days |
| 1.4 - Contact Us Page | Contact form, location map, email/phone info | 2 Days |
| 1.5 - Transitions & SEO | Scroll animations, meta tags, clean navigation | 1 Day |
| Total Days |  | 8 Days |

**📍 Milestone 2: Property Listing Module**

|  |  |  |
| --- | --- | --- |
| Sub-Milestone | **Deliverables** | **Time** |
| 2.1 - Property List View | Display grid/list with thumbnails, title, location, price | 2 Days |
| 2.2 - Property Detail Page | Full details, gallery, amenities, price, map (optional) | 2 Days |
| 2.3 - Filters & Search | Search bar and filters by location, price, type | 2 Days |
| 2.4 - Inquiry Integration | Inquiry/contact button per property | 1 Day |
| 2.5 - Featured Properties | Highlight featured listings visually | 1 Day |
| 2.6 - Pagination | Load more or paginate listings | 1 Day |
| Total Days |  | 9 Days |

**📍 Milestone 3: Admin Dashboard**

|  |  |  |
| --- | --- | --- |
| Sub-Milestone | **Deliverables** | **Time** |
| 3.1 - Admin Auth & Login | JWT/Firebase login | 2 Days |
| 3.2 - Property Management | Add/Edit/Delete properties, upload images, toggle featured/sold | 3 Days |
| 3.3 - Image Upload System | Cloudinary image upload support for listings/projects | 2 Days |
| Total Days |  | 7 Days |